STUDENT REFERENCE GUIDE

MERN Stack Project

Guidelines and Reference Guide

A practical guide to planning, building, version-controlling, testing and deploying your MongoDB, Express, React and Node.js project.

Information & Communication Technology Academy of Kerala (ICTAK)

ICT Academy Kerala  |  Full Stack Development

Contents

1	Purpose and How to Use This Guide

2	Define Your Project

3	MERN Architecture

4	Project Structure

5	Git and GitHub

6	Backend, API and Database

7	Frontend and API Integration

8	Testing and Debugging

9	Hosting and Deployment

10	Security and Privacy

11	Common Risks and Troubleshooting

12	Project Milestones

13	Final Submission Checklist

14	Self-Review Questions

15	Official Documentation Links

A	Appendix: Quick Start Reference

# 1. Purpose and How to Use This Guide

This guide helps you plan, build, test, version-control and deploy your own MERN Stack project. It tells you what to plan, consider, implement and verify at each stage. It is a reference, not a line-by-line tutorial, so you are expected to make your own design decisions and justify them.

It assumes you already have basic knowledge of JavaScript, HTML/CSS, React, Node.js/npm and introductory database concepts.

## How to use it

- Read sections 1 to 4 before writing code, and keep your answers in your README.

- Use sections 5 to 10 as checklists while you build. Return to them at the end of every milestone.

- Use sections 11 to 14 to find problems early and to review your own work before submitting.

- Treat every "should" in this guide as a prompt: if you choose not to follow it, be ready to explain why.

The MERN stack at a glance MongoDB stores data. Express and Node.js run the server-side API. React builds the user interface in the browser. React never talks to MongoDB directly; it always goes through your API.

# 2. Define Your Project

A clear definition prevents the most common cause of failed projects: building too much, or building the wrong thing. Complete each item below and record it in your README or a short project brief.

| Item | What to decide | Good practice |
| --- | --- | --- |
| Problem statement | What problem are you solving, and why does it matter? | One or two sentences. Avoid describing the solution here. |
| Target users | Who will use it? Are there different roles (for example user and admin)? | Name each role and what it is allowed to do. |
| MVP scope | The smallest set of features that makes the product useful. | List "must have" and "later" separately. Be strict about the MVP. |
| User stories | Features written from the user's point of view. | "As a [role], I want to [action] so that [benefit]." |
| Acceptance criteria | How you will know each story is done. | Testable statements, including error and empty cases. |
| Wireframes | Rough layout of each screen and the navigation between them. | Paper or a free design tool is enough. Include mobile layout. |
| Data model | Entities, fields, types and relationships. | Decide what is embedded and what is referenced (see section 6). |
| API contract | Every endpoint: method, path, input, output, errors. | Agree it before building so frontend and backend match. |
| Non-functional needs | Performance, security, accessibility, browser support, privacy. | Write them as measurable targets where possible. |

## Example user story with acceptance criteria

Story: As a registered user, I want to add a task so that I can track my work. Acceptance criteria: - A logged-in user can submit a task with a title (required) and due date (optional). - An empty title shows a clear validation message and nothing is saved. - After saving, the new task appears in the list without a manual refresh. - A user cannot see or edit another user's tasks.

## Sample API contract entry

| Method and path | Purpose | Request | Success | Errors |
| --- | --- | --- | --- | --- |
| POST /api/tasks | Create a task | JSON: title, dueDate | 201 with created task | 400 invalid input, 401 not logged in |
| GET /api/tasks | List own tasks | Query: page, limit | 200 with array and paging info | 401 not logged in |

# 3. MERN Architecture

The browser runs the React application. React sends HTTP requests to an Express/Node.js API. The API validates the request, talks to MongoDB, and sends a response back to React, which updates the screen.

+--------------+ HTTP request (JSON) +------------------+ queries +-----------+ ¦ React app ¦ ---------------------> ¦ Express/Node API ¦ ---------> ¦ MongoDB ¦ ¦ (browser) ¦ <--------------------- ¦ (server) ¦ <--------- ¦ (database)¦ +--------------+ HTTP response (JSON) +------------------+ results +-----------+

## Request flow example: adding a task

- The user fills in the form and clicks Save. React validates the input and sends POST /api/tasks with a JSON body.

- Express receives the request. Middleware parses the JSON and checks the user's token.

- The route calls a controller, which validates the data again on the server.

- The controller uses a Mongoose model to save the document in MongoDB.

- The API returns status 201 and the saved task as JSON, or a suitable error status with a safe message.

- React updates its state and shows the new task, or displays the error to the user.

Remember Validate on both sides. Frontend validation improves the user experience; backend validation protects your data. Never rely on the frontend alone.

# 4. Project Structure

Keep frontend and backend separate and organise code by responsibility. A common layout is shown below. Your structure may differ, but it should be consistent and easy for a new reader to follow.

project-root/ client/ React application src/ components/ reusable UI pieces pages/ route-level screens services/ API client (all HTTP calls live here) hooks/ context/ shared logic and state .env.example example of frontend variables (no secrets) server/ Node/Express API src/ routes/ URL and method mapping only controllers/ request handling logic models/ Mongoose schemas middleware/ auth, validation, error handling config/ database and environment setup .env.example example of backend variables (no secrets) .gitignore README.md

## Separation of concerns

| Layer | Responsible for | Should not |
| --- | --- | --- |
| Routes | Mapping a method and path to a controller. | Contain business logic. |
| Controllers | Reading the request, calling models, shaping the response. | Contain raw database setup or UI concerns. |
| Models | Schema, validation rules and data access. | Know about HTTP requests or responses. |
| Middleware | Cross-cutting work: authentication, validation, errors, logging. | Duplicate controller logic. |
| Components | Displaying data and capturing user input. | Hard-code API URLs or secrets. |
| API client (services) | One place for all calls to the backend. | Scatter fetch calls across components. |

# 5. Git and GitHub

Git is the version control tool that tracks changes on your computer. GitHub is a service that hosts Git repositories and supports collaboration. Use them from day one, not just at submission.

| Topic | Guidance |
| --- | --- |
| Repository | Create one repository for the project (or clearly separated client and server folders). Initialise it before writing code. |
| .gitignore | Add it first. At minimum ignore node_modules/, .env files, build output folders and OS or editor files. |
| Commits | Commit small, complete changes often. Write messages that say what and why, for example "Add validation to task creation". |
| Branches | Keep main working. Create a branch per feature or fix and merge when it is tested. |
| Pull requests | Use them to review changes, even on solo projects. Describe what changed and how you tested it. |
| Push and pull | Pull before you start work and before you push. Push at the end of every work session. |
| Merge conflicts | Read both versions, keep the correct result, remove conflict markers, run the app, then commit. |
| README | Explain what the project is, how to install and run it, required environment variables, features, and the live URL. |
| Visibility | Choose public or private deliberately. If private, make sure reviewers have access. Never publish secrets in either case. |

If you commit a secret by accident Revoke or rotate it immediately (change the password or regenerate the key). Deleting the file in a later commit is not enough, because the secret remains in the repository history.

# 6. Backend, API and Database

## 6.1 Routes and controllers

- Use clear, resource-based paths such as /api/tasks and /api/tasks/:id.

- Keep routes thin. Put logic in controllers and reusable pieces in middleware.

- Version or prefix your API (for example /api) so it can grow without breaking clients.

## 6.2 HTTP methods and status codes

| Method | Use | Typical success |
| --- | --- | --- |
| GET | Read data. Must not change data. | 200 OK |
| POST | Create a resource. | 201 Created |
| PUT / PATCH | Replace or partially update a resource. | 200 OK |
| DELETE | Remove a resource. | 200 OK or 204 No Content |

| Status | Meaning | When to use it |
| --- | --- | --- |
| 400 | Bad Request | Input is missing or invalid. |
| 401 | Unauthorized | User is not authenticated (not logged in or bad token). |
| 403 | Forbidden | User is logged in but not allowed to do this. |
| 404 | Not Found | The resource does not exist. |
| 409 | Conflict | For example, an email address is already registered. |
| 500 | Internal Server Error | Unexpected server failure. Do not expose internal details. |

## 6.3 Validation and error handling

- Validate every input: body, query string, URL parameters and headers. Check type, length, format and allowed values.

- Use one central error-handling middleware that returns a consistent JSON shape.

- Return helpful messages to users, but never stack traces, database errors or secrets. Log details on the server instead.

- Handle asynchronous errors so a failed database call cannot crash the server.

## 6.4 Mongoose and schema design

- Define a schema for each collection with types, required fields, defaults and constraints.

- Embed data that is read together and belongs to one parent. Reference data that is shared, large or changes independently.

- Add indexes for fields you search or sort by often, and unique indexes where values must not repeat.

- Use timestamps, and keep field naming consistent.

- Never store plain-text passwords.

## 6.5 Environment configuration

- Keep the database connection string, JWT secret and other settings in environment variables, never in source code.

- Commit a .env.example listing variable names only. Keep the real .env out of Git.

- Use different values for development and production.

## 6.6 Authentication, authorization and pagination

- Authentication answers "who are you?". Authorization answers "what may you do?". Implement both.

- Hash passwords with a strong, salted algorithm such as bcrypt or Argon2. Protect routes with middleware that verifies the token or session.

- Always check ownership on the server. For example, a user may only edit their own records.

- For lists that can grow, add pagination (page and limit, or a cursor) and a sensible maximum page size.

# 7. Frontend and API Integration

## 7.1 Components and forms

- Build small, reusable components with clear props. Separate presentational components from data-fetching logic.

- Use controlled forms with clear labels, inline validation messages, and a disabled submit button while a request is in progress.

- Keep shared state (such as the logged-in user) in context or a state library, not copied across components.

## 7.2 API client

- Create one API client module that sets the base URL, headers (such as the auth token) and common error handling.

- Read the API base URL from an environment variable so the same code works locally and in production.

- Remember that anything in frontend environment variables is visible to users. Never put secrets there.

## 7.3 Every screen needs four states

| State | What the user should see |
| --- | --- |
| Loading | A spinner or skeleton while data is being fetched. |
| Success | The data, laid out clearly. |
| Empty | A friendly message and a next step when there is no data yet. |
| Error | A clear, non-technical message and a way to retry. |

## 7.4 Responsive design, accessibility and CORS

- Design mobile first and test on small and large screens.

- Use semantic HTML, labels for inputs, alt text for images, sufficient colour contrast and full keyboard navigation.

- CORS is enforced by the browser. Configure the API to allow only your frontend origin(s), and update the allowed origin when you deploy.

# 8. Testing and Debugging

Test continuously, not only at the end. Record what you tested and the result; this evidence is valuable in your submission.

| Type | What to check | Useful tools |
| --- | --- | --- |
| API testing | Each endpoint with valid input, invalid input, missing auth and wrong role. Check status codes and response bodies. | Postman, Thunder Client |
| UI testing | Forms, navigation, validation messages, loading/empty/error states, different screen sizes and browsers. | Browser, DevTools device mode |
| Database testing | Records are created, updated and deleted correctly; constraints and indexes work; no unexpected duplicates. | MongoDB Atlas or Compass |
| Integration testing | The full journey from React through the API to the database and back, for every core flow. | Manual test script, automated tests |
| Regression testing | After every change, re-run earlier flows to make sure nothing broke. | Checklist or automated test suite |

## Debugging approach

- Reproduce the problem and note the exact steps.

- Check the browser Console for errors and the Network tab for the request, status code, payload and response.

- Check the server logs and terminal output.

- Test the endpoint on its own in Postman or Thunder Client to decide whether the fault is in the frontend or the backend.

- Inspect the data in the database.

- Change one thing at a time, and retest.

# 9. Hosting and Deployment

Deployment means configuring three parts to work together: the frontend, the API and the database. Publishing a URL is only the last step.

| Part | What to consider |
| --- | --- |
| Frontend | Build the React app for production and host the static files. Set the production API URL through an environment variable at build time. Configure SPA route fallback so refreshing a page such as /dashboard serves index.html instead of a 404. |
| Node/Express API | Choose a host that runs a long-running Node server, or one that supports your chosen runtime model. Not every static host can run a conventional Express server, so check the host's documentation before you commit. |
| MongoDB | Use a managed database service for production. Restrict network access, use a dedicated database user with minimum permissions, and keep the connection string in environment variables. |
| Domain and HTTPS | Serve both frontend and API over HTTPS. A custom domain is optional; the provider's default URL is acceptable if it works. |
| Environment variables | Set production values in the host's dashboard. Do not copy your local .env into the repository. |
| CORS and URLs | Update the API's allowed origin to your live frontend URL, and the frontend's API URL to your live API URL. |
| Logs and monitoring | Know where to find server logs. Check them after each deployment. |
| Costs and limits | Free tiers change and can sleep, throttle or expire. Check the provider's current limits and pricing and plan for them. |
| Backups | Understand how your database is backed up and how you would restore it. |

## Post-deployment check

- The live site loads over HTTPS with no console errors.

- Sign-up, login and every core flow work on the live URL, not just locally.

- Refreshing a deep link works.

- No request is still pointing at localhost.

- No secret appears in the browser (view the source and Network tab) or in the repository.

# 10. Security and Privacy

| Area | Expectation |
| --- | --- |
| Secrets | Keep them in environment variables. Never in frontend code or Git. Rotate any that are exposed. |
| Passwords | Hash with bcrypt or Argon2. Never store, log or return plain-text passwords or hashes. |
| Least privilege | Give database users, API keys and app roles only the access they need. |
| Input validation | Validate and sanitise all input on the server. Guard against injection, including NoSQL operator injection in query objects. |
| Safe errors | Return generic messages to clients. Keep technical details in server logs. |
| Rate limiting | Where relevant, limit login, registration and other sensitive endpoints to slow abuse. |
| Sessions and tokens | Set sensible expiry. Store tokens carefully and understand the trade-offs of the storage option you choose. |
| Personal data | Collect only what you need. Do not use real personal data in demos. Explain how data is stored and protected. |
| Dependencies | Keep packages updated and review the output of npm audit. |

# 11. Common Risks and Troubleshooting

| Symptom | Likely causes to check |
| --- | --- |
| CORS error in the browser | API does not allow the frontend origin; wrong origin after deployment; credentials or header settings do not match. |
| Cannot connect to database | Wrong connection string; database user or password incorrect; your IP or host not allowed; special characters in the password not encoded. |
| Works locally, fails when deployed | Missing environment variables; frontend still calling localhost; wrong build or start command; different Node version. |
| 404 when refreshing a page | SPA fallback is not configured on the frontend host. |
| 401 or 403 errors | Token not sent, expired or malformed; role or ownership check failing. |
| Request body is empty or undefined | JSON parsing middleware missing or placed after the routes; wrong Content-Type header. |
| Data does not appear after saving | State not updated in React; request failed silently; wrong collection or database. |
| Port already in use | Another process is using the port; stop it or change the port. |
| Large or unfocused project | MVP not defined; features added before core flows work. Cut scope and finish the core flows first. |

# 12. Project Milestones

Use milestones to check your progress. Each milestone should end with a commit, pushed to GitHub.

| # | Milestone | Evidence of completion |
| --- | --- | --- |
| 1 | Project defined | Problem, users, MVP, user stories, wireframes, data model and API contract written down. |
| 2 | Repository and skeleton ready | Repo with .gitignore, README, client and server folders, and both apps running locally. |
| 3 | Database and backend API | Schemas and CRUD endpoints with validation and error handling, tested in Postman or Thunder Client. |
| 4 | Authentication and authorization | Register, login, protected routes and ownership checks working. |
| 5 | Frontend screens | All MVP screens built, responsive, with loading, empty and error states. |
| 6 | Integration | Frontend connected to the API through an API client using environment-based URLs. |
| 7 | Testing and fixes | Core flows tested end to end; bugs recorded and fixed; regression checked. |
| 8 | Deployment | Frontend, API and database live; production variables, CORS and HTTPS configured. |
| 9 | Documentation and submission | README complete, screenshots taken, submission checklist ticked. |

# 13. Final Submission Checklist

- GitHub repository URL is shared and accessible to reviewers.

- Hosted application URL works and opens the correct version.

- README explains the project, features, tech stack, setup steps, environment variable names, and live links.

- Screenshots of key screens (and mobile view) are included.

- Core flows tested on the live site, including sign-up, login and the main feature(s).

- .env files are not in the repository, and .env.example files are.

- No secrets, test passwords or personal data appear in the code, commit history or screenshots.

- Commit history shows steady progress with meaningful messages.

- Known limitations and future improvements are listed honestly in the README.

# 14. Self-Review Questions

Answer these honestly before you submit. If any answer is "no" or "not sure", fix it or document it.

- Can I explain the problem my project solves and who it is for in two sentences?

- Does the MVP work from start to finish without manual workarounds?

- Can I trace one request from the React component to the database and back?

- What happens if the user enters bad input, loses internet, or the API fails?

- Which data is protected, and how do I stop one user from reaching another user's data?

- Where are my secrets stored, and could anyone find them in the browser or on GitHub?

- Does it work well on a phone and with a keyboard only?

- Can someone else clone my repository and run the project by following my README?

- What would break first if the number of users grew tenfold?

- What would I improve next, and why?

# 15. Official Documentation Links

Always prefer official documentation. Check your hosting provider's own documentation for deployment, runtime and pricing details.

| Topic | Link |
| --- | --- |
| React | https://react.dev/ |
| Node.js | https://nodejs.org/en/docs |
| Express | https://expressjs.com/ |
| Express: security best practices | https://expressjs.com/en/advanced/best-practice-security.html |
| MongoDB documentation | https://www.mongodb.com/docs/ |
| MongoDB Atlas | https://www.mongodb.com/docs/atlas/ |
| Mongoose | https://mongoosejs.com/docs/ |
| Git | https://git-scm.com/doc |
| GitHub Docs | https://docs.github.com/ |
| MDN: HTTP | https://developer.mozilla.org/en-US/docs/Web/HTTP |
| MDN: CORS | https://developer.mozilla.org/en-US/docs/Web/HTTP/CORS |
| Chrome DevTools | https://developer.chrome.com/docs/devtools |
| Postman Learning Center | https://learning.postman.com/docs/ |
| OWASP Top 10 | https://owasp.org/www-project-top-ten/ |
| WCAG quick reference | https://www.w3.org/WAI/WCAG22/quickref/ |

# Appendix A: Quick Start Reference

Read this first These are basic setup commands to get you started. Tools and versions change, so if a command fails, check the official documentation listed in section 15. This appendix does not replace your own planning and design decisions.

## A.1 Check your tools

node -v npm -v git --version

If a command is not found, install that tool before continuing. Check each tool's documentation for the version it needs.

## A.2 Create the project folder and repository

mkdir my-mern-project cd my-mern-project git init

Create a .gitignore file before your first commit. It should ignore node_modules/, .env files and build folders such as dist/.

## A.3 Create the React client (Vite)

npm create vite@latest client -- --template react cd client npm install npm run dev

- The terminal shows the local address, usually http://localhost:5173.

- Add other packages only when you need them, for example npm install react-router-dom for routing.

- Frontend environment variables in Vite must start with VITE_ (for example VITE_API_URL) and are visible to users. Never put secrets in them.

- Create a production build with npm run build. The output goes to the dist folder.

## A.4 Create the Express server

mkdir server cd server npm init -y npm install express mongoose dotenv cors npm install --save-dev nodemon

- express is the web framework, mongoose connects to MongoDB, dotenv loads environment variables, cors controls which frontend origins may call the API, and nodemon restarts the server when files change during development.

- Create an entry file such as src/server.js and add scripts to package.json, for example start (runs with node) and dev (runs with nodemon).

- Create server/.env for real values and server/.env.example listing only the variable names, for example PORT, MONGODB_URI and JWT_SECRET. Keep .env out of Git.

- Run the server with npm run dev and test a simple route in Postman or Thunder Client before building more.

## A.5 Run both apps locally

| App | Folder | Command | Typical address |
| --- | --- | --- | --- |
| React client | client/ | npm run dev | http://localhost:5173 |
| Express API | server/ | npm run dev | http://localhost:5000 (set by PORT) |

Use two terminal windows, one for each app. In the API, allow the frontend origin in your CORS settings, and set VITE_API_URL in the client so it points to the API.

## A.6 Basic Git commands

| Task | Command |
| --- | --- |
| See what changed | git status |
| Stage changes | git add . |
| Save a commit | git commit -m "Describe the change" |
| Create and switch to a branch | git switch -c feature/task-form |
| Switch to an existing branch | git switch main |
| Connect to GitHub (once) | git remote add origin <your-repository-url> |
| Push your work | git push -u origin main (first time), then git push |
| Get the latest changes | git pull |
| See history | git log --oneline |

Before every commit Run git status and check that no .env file or node_modules/ folder is listed. If one is, fix your .gitignore before committing.